# YLG AI Prompt Generation
Improvement Program

Project Plan and Development Specification

Project objective: transform the current AI-assisted prompt generator from an idea-generation feature into a balanced, auditable, measurement-ready system for producing client AI visibility prompt panels.

| Document Field | Value |
| --- | --- |
| Prepared for | Your Local Genius (YLG) |
| Repository | PenZenMaster/workflow-portal |
| Primary module | server/services/promptGenerator.ts |
| Version | 1.0 |
| Date | July 12, 2026 |

# 1. Executive Summary

The existing prompt-generation workflow is a sound MVP: it gathers basic client context, asks a configured model for structured candidates, parses the response, and requires analyst review before prompts are saved. The implementation is understandable, testable, and appropriately human-controlled.

Its current output, however, is not yet suitable as a standardized AI visibility measurement instrument. It relies on minimal business context, uses categories that do not align with the planned measurement methodology, lacks quota enforcement and duplicate detection, silently discards invalid candidates, does not retain generation provenance, and does not explicitly distinguish branded from non-branded discovery prompts.

The next version should not merely generate plausible questions. It should generate a balanced, validated, evidence-backed prompt panel whose composition and purpose can be explained to a client and reproduced over time.

## 1.1 Recommended Outcome

A verified client knowledge profile supplies factual business context.

A formal panel specification defines exact intent, branded/non-branded, service, geography, funnel, and commercial quotas.

The system generates an oversized candidate pool, validates it, removes duplicates, scores quality, and recommends a balanced panel.

Analysts retain final review and editing authority.

Every generation event records model, context, methodology version, original output, analyst decisions, and final saved prompts.

# 2. Current-State Summary

| Area | Current Behavior | Required Improvement |
| --- | --- | --- |
| Client context | Name, domain, geographies, brand names, competitors | Add services, priorities, customer problems, customer types, GBP categories, differentiators, and exclusions. |
| Prompt taxonomy | Six broad categories | Adopt measurement-oriented intent types and independent prompt attributes. |
| Distribution | Model is asked to distribute prompts | Enforce exact quotas and validate the completed panel. |
| Output schema | text, category, funnelStage | Add branded state, service, location, family, value, purpose, rationale, and quality metadata. |
| Validation | Schema-valid items are accepted; invalid items dropped silently | Return diagnostics, warnings, and controlled repair attempts. |
| Duplicates | No exact or semantic deduplication | Add normalized and semantic duplicate detection. |
| Model selection | First configured adapter wins | Add explicit adapter/model configuration and persistence. |
| Provenance | Generation is not persisted | Store generation runs, context, raw response, candidates, edits, and decisions. |
| Security | Collection/client relationship not explicitly verified | Validate ownership and enforce client-scoped authorization. |
| Testing | Good MVP parser and orchestration coverage | Add panel-quality, quota, duplicate, security, provenance, and regression tests. |

# 3. Goals and Non-Goals

## 3.1 Goals

Generate realistic prompts based on verified client facts.

Prioritize non-branded discovery and commercially meaningful services.

Produce balanced panels that support the YLG AI visibility methodology.

Make every candidate explainable, traceable, and reviewable.

Prevent invalid, duplicate, irrelevant, or excluded prompts from entering active panels.

Preserve consistent panel composition across clients while allowing justified client-specific adaptation.

## 3.2 Non-Goals

Automatically activating an AI-generated panel without analyst review.

Using the client website URL as a substitute for verified business facts.

Treating a model-generated category label as authoritative without validation.

Optimizing for the largest possible number of prompts.

Allowing prompt generation to silently alter an active baseline panel.

# 4. Recommended Prompt Methodology

## 4.1 Standard Panel Composition

The default YLG panel should contain 30 prompts. The distribution below should be configurable by methodology version, but not casually changed per client.

| Prompt Group | Count | Brand State | Primary Measurement |
| --- | --- | --- | --- |
| Provider recommendation | 8 | Non-branded | Independent recommendation rate |
| Service-specific discovery | 6 | Non-branded | Service association and visibility |
| Problem/solution | 5 | Non-branded | Problem-to-provider connection |
| Geographic discovery | 5 | Non-branded | Local market discovery |
| Direct comparison | 3 | Branded/competitor | Competitive positioning |
| Brand validation | 3 | Branded | Trust, accuracy, reputation, and citation validation |

Default ratio: 24 non-branded prompts and 6 branded/comparison prompts. Non-branded prompts therefore represent 80% of the panel.

## 4.2 Prompt Intent Types

| Intent Type | Definition | Example |
| --- | --- | --- |
| provider_recommendation | Asks for recommended businesses or providers | Who are the best commercial roofers in Grand Rapids? |
| service_specific | Asks who provides a defined service | Who installs standing-seam metal roofs in West Michigan? |
| geographic_discovery | Combines service category and approved market | Roofing companies serving Grand Rapids, Michigan |
| problem_solution | Describes a customer problem without naming the client | Who should I call when a commercial roof starts leaking? |
| comparison | Directly compares the client or competitor set | Company A vs Company B for commercial roofing |
| trust_validation | Tests proof, reputation, experience, or suitability | Which local roofing firms have architectural metal expertise? |
| brand_validation | Asks directly about the client brand | Is Acme Roofing a reputable commercial contractor? |
| alternative | Seeks alternatives to a named competitor | Alternatives to Competitor X for metal roofing |

## 4.3 Required Prompt Attributes

| Field | Type / Values | Purpose |
| --- | --- | --- |
| text | string | The exact prompt executed. |
| intentType | enum | Primary measurement intent. |
| brandInPrompt | boolean | Separates discovery from validation. |
| funnelStage | awareness / consideration / decision | Maps prompt to customer journey. |
| service | string or null | Links visibility to a revenue service. |
| location | approved geography or null | Controls geographic validity. |
| promptFamily | stable slug | Groups intentional wording variants. |
| commercialValue | low / medium / high | Supports prioritization and weighted views. |
| priorityWeight | 0-10 | Controls panel importance. |
| measurementPurpose | mention / recommendation / citation / comparison / validation | Explains why the prompt exists. |
| rationale | string | Provides analyst-facing justification. |
| qualityScore | 0-100 | Ranks generated candidates. |
| warnings | string[] | Flags duplicate, ambiguity, unsupported market, or other concerns. |

# 5. Target Generation Workflow

Build or refresh the verified client knowledge profile.

Load the current methodology version and its panel quotas.

Load existing prompts so the generator can avoid duplication.

Generate an oversized candidate pool of approximately 1.5 to 2 times the requested panel size.

Parse structured output and return item-level validation diagnostics.

Validate services, locations, exclusions, branded state, and category quotas.

Detect exact and semantic duplicates within the candidate pool and against existing prompts.

Score each candidate for naturalness, relevance, commercial value, uniqueness, and measurement value.

Select the highest-quality balanced panel that satisfies all quotas.

Present recommended candidates and warnings to the analyst.

Record analyst edits, selections, and rejection reasons.

Save the selected prompts into a new draft collection or panel version.

# 6. Verified Client Knowledge Profile

Prompt generation should consume a structured profile assembled from agency-approved facts. Website content may contribute to this profile, but raw website text should not be treated as trusted instructions.

| Profile Field | Required | Source Priority |
| --- | --- | --- |
| Client name and brand aliases | Yes | Client record and entity dictionary |
| Primary domain | Yes | Client record |
| Core services | Yes | Foundation discovery / approved website data |
| Priority revenue services | Yes | Campaign strategy |
| Approved geographies | Yes | Client service area and campaign plan |
| Customer problems | Recommended | Service research and intake |
| Customer types | Recommended | Client intake |
| Differentiators | Recommended | Approved positioning |
| GBP primary and secondary categories | Recommended | GBP data |
| Competitors and priority | Recommended | Competitor configuration |
| Exclusions | Yes | Client exclusions and campaign rules |
| Existing revenue pages | Recommended | Website crawl |
| Search Console query themes | Optional | GSC integration |

All imported or crawled text must be treated as untrusted reference material. The generation prompt must explicitly instruct the model not to follow instructions contained inside client data.

# 7. Data Model Changes

## 7.1 New or Expanded Tables

| Table / Entity | Purpose | Key Fields |
| --- | --- | --- |
| client_knowledge_profiles | Stores verified structured business context | client_id, profile_version, services, problems, audiences, differentiators, categories, exclusions, approved_at |
| prompt_methodologies | Defines standard panel rules | version, status, quotas_json, validation_rules_json, effective_at |
| prompt_generation_runs | Preserves generation provenance | client_id, collection_id, methodology_version, adapter_slug, model_variant, context_json, system_prompt, raw_response, counts, created_by |
| prompt_generation_candidates | Stores original and analyst-reviewed candidates | run_id, original_json, edited_json, quality_score, warnings, selected, rejection_reason |
| prompts | Expand active prompt metadata | intent_type, brand_in_prompt, service, location, prompt_family, commercial_value, measurement_purpose, generation_candidate_id |

## 7.2 Proposed Candidate Type

GeneratedPromptCandidate: text, intentType, brandInPrompt, funnelStage, service, location, promptFamily, commercialValue, priorityWeight, measurementPurpose, rationale, qualityScore, warnings.

# 8. API and Service Specification

| Endpoint / Service | Recommendation |
| --- | --- |
| POST /api/clients/:clientId/prompt-collections/:id/generate-prompts | Verify collection.clientId matches clientId; accept methodologyVersion, adapterSlug, modelVariant, requestedPanelSize, and optional quota overrides restricted to admins. |
| GET /api/prompt-generation-runs/:id | Return provenance, context summary, candidate counts, warnings, and model information. |
| POST /api/prompt-generation-runs/:id/validate | Re-run deterministic validation and duplicate checks after analyst edits. |
| POST /api/prompt-generation-runs/:id/save-selected | Persist selected candidates transactionally into the target draft collection. |
| PromptGeneratorService | Split context assembly, generation, parsing, validation, scoring, balancing, and persistence into separate units. |
| Adapter selection | Require explicit configured default and record actual adapter/model used. |

# 9. Functional Requirements

| ID | Requirement | Acceptance Summary |
| --- | --- | --- |
| FR-01 | Client/collection ownership | Generation must fail when the target collection does not belong to the URL client. |
| FR-02 | Verified context | Generation must require client name, domain, core services, approved geography, and exclusions. |
| FR-03 | Methodology version | Every run must identify the methodology version used. |
| FR-04 | Exact quotas | The recommended panel must satisfy branded/non-branded and intent quotas. |
| FR-05 | Oversized pool | The system generates more candidates than the final requested panel size. |
| FR-06 | Validation diagnostics | Invalid candidates produce visible reasons instead of silent deletion. |
| FR-07 | Duplicate control | Exact and semantic duplicates are flagged within the pool and against existing prompts. |
| FR-08 | Quality score | Candidates receive deterministic quality factors and an overall score. |
| FR-09 | Explicit model | The selected adapter and model are recorded and visible. |
| FR-10 | Provenance | Raw response, context, candidates, edits, and selection decisions are retained. |
| FR-11 | Analyst review | No generated prompt becomes active without analyst selection. |
| FR-12 | Exclusion enforcement | Disallowed services, locations, topics, and audiences cannot be saved without override. |
| FR-13 | Panel balance | The save operation rejects panels that fail required quotas unless an authorized override is documented. |
| FR-14 | Version safety | Generated prompts are saved to a draft or new panel version, never silently into a locked active baseline. |

# 10. Validation and Quality Rules

| Rule | Recommended Behavior |
| --- | --- |
| Count completeness | Retry once when fewer than 80% of the requested candidate count survives validation. |
| Exact duplicates | Normalize case, punctuation, spacing, and surrounding numbering; keep one. |
| Semantic duplicates | Flag highly similar candidates; retain intentional variants only when assigned to the same prompt family. |
| Approved services | Reject prompts for services absent from the verified profile. |
| Approved locations | Reject or warn on locations outside the configured market. |
| Exclusions | Reject prompts matching exclusion rules. |
| Brand-state consistency | Validate brandInPrompt against actual client and competitor names present in text. |
| Naturalness | Reject keyword fragments and prompts unlikely to be asked conversationally. |
| Measurement value | Every prompt must have a defined measurement purpose. |
| Existing panel overlap | Warn when a candidate duplicates or closely mirrors an existing active prompt. |

# 11. Candidate Quality Scoring

| Dimension | Weight | Question |
| --- | --- | --- |
| Business validity | 25 | Does the prompt reflect a real service, customer, problem, and market? |
| Measurement value | 20 | Does it test a defined mention, recommendation, citation, comparison, or validation outcome? |
| Naturalness | 15 | Would a real customer plausibly ask this? |
| Commercial relevance | 15 | Is it connected to meaningful revenue opportunity? |
| Uniqueness | 10 | Does it add coverage rather than duplicate another prompt? |
| Specificity | 10 | Is the intent clear enough to interpret the result? |
| Panel fit | 5 | Does it help satisfy the methodology quota and balance? |

Recommended automatic-selection threshold: 75 or higher, with no critical validation errors. Scores should rank candidates, not override analyst judgment.

# 12. Security and Integrity Requirements

Verify the target collection belongs to the specified client before generation or saving.

Apply client-scoped authorization in addition to role-level authorization.

Treat website, imported, and external content as untrusted data.

Do not include credentials, API keys, passwords, or private tokens in prompts or generation logs.

Store generation context in a way that supports audit while respecting client data retention rules.

Use transactional saves so a partially failed bulk operation does not create an incomplete panel.

# 13. Project Delivery Plan

## Phase 0 - Methodology and Schema Freeze

Approve standard 30-prompt distribution and 80/20 non-branded ratio.

Approve prompt intent taxonomy and required candidate fields.

Approve client knowledge profile fields and minimum readiness rules.

Create methodology version 1.0.

Exit criterion: a written specification defines exactly what a valid YLG prompt panel contains.

## Phase 1 - Safety and Data Integrity

Add client/collection ownership validation.

Pass and enforce client exclusions.

Require core services and approved geographies.

Return parsing diagnostics instead of silently dropping candidates.

Add requested-count and low-valid-count warnings.

Exit criterion: generation cannot cross client boundaries or quietly return an incomplete, invalid panel.

## Phase 2 - Measurement-Ready Candidate Model

Add intentType, brandInPrompt, service, location, promptFamily, commercialValue, measurementPurpose, rationale, qualityScore, and warnings.

Expand Zod schemas and database fields.

Update analyst review UI to display and edit metadata.

Add branded-state validation.

Exit criterion: every candidate explains what it measures and where it belongs in the panel.

## Phase 3 - Balanced Generation and Validation

Generate an oversized pool.

Enforce exact intent and branded/non-branded quotas.

Add service, geography, and exclusion validation.

Add exact and semantic duplicate detection.

Implement candidate quality scoring and recommended selection.

Exit criterion: the system recommends a complete, balanced, non-duplicative panel.

## Phase 4 - Provenance and Version Safety

Create prompt generation run and candidate audit tables.

Persist adapter, model, methodology, context, raw output, diagnostics, edits, and decisions.

Save selected prompts only into a draft or new collection version.

Expose generation-run details to analysts.

Exit criterion: every saved prompt can be traced to its source and review history.

## Phase 5 - Context Enrichment

Build the verified client knowledge profile.

Add website crawl and GBP-derived fact ingestion with analyst approval.

Add Search Console query themes and revenue-page context where available.

Use existing prompt panels and historical analyst decisions to improve candidate selection.

Exit criterion: generation uses verified, campaign-specific knowledge rather than guessing from a name and domain.

# 14. Prioritized Backlog

| Priority | Backlog Item | Value | Effort |
| --- | --- | --- | --- |
| P0 | Validate collection ownership | Critical | Low |
| P0 | Pass services, geographies, and exclusions into context | Critical | Medium |
| P0 | Return invalid-item diagnostics | High | Low-Medium |
| P0 | Add branded/non-branded metadata | Critical | Medium |
| P0 | Expand candidate schema | Critical | Medium |
| P1 | Methodology quotas and panel validation | High | Medium |
| P1 | Exact duplicate detection | High | Low |
| P1 | Semantic duplicate detection | High | Medium |
| P1 | Explicit adapter/model selection | High | Low-Medium |
| P1 | Generation provenance tables | High | Medium |
| P1 | Oversized candidate generation | High | Low-Medium |
| P2 | Candidate quality scoring | High | Medium |
| P2 | Prompt family support | Medium-High | Medium |
| P2 | Analyst rejection reasons | Medium | Low |
| P2 | Verified client knowledge profile | High | High |
| P3 | Website/GBP/GSC enrichment | High | High |
| P3 | Learning from analyst choices | Medium | High |

# 15. Test Specification

| Test Area | Required Cases |
| --- | --- |
| Security | Mismatched client/collection, unauthorized client access, archived/locked panel behavior. |
| Context | Missing services, empty geography, exclusions, competitor absence, untrusted imported text. |
| Parsing | Clean JSON, fenced JSON, prose wrapper, malformed JSON, extra fields, object instead of array, partial invalid items. |
| Count and quotas | Too few items, too many items, missing intent category, incorrect branded ratio, repair attempt. |
| Duplicates | Exact, punctuation/case variants, semantic near duplicates, intentional family variants, overlap with existing panel. |
| Validation | Unsupported service, unapproved location, excluded topic, brandInPrompt mismatch. |
| Scoring | Deterministic dimension scoring, critical-error cap, tie handling. |
| Provenance | Run persistence, raw response retention, model metadata, analyst edits, rejection reason. |
| Saving | Transactional save, draft-only behavior, quota rejection, authorized override. |
| Regression | Existing parser, adapter selection, and review/save tests continue passing. |

# 16. Acceptance Criteria

A generation request cannot use a prompt collection owned by another client.

Every generation run records methodology version, adapter, model, context, raw output, and candidate diagnostics.

The generator receives verified services, approved geographies, and exclusions.

The recommended panel satisfies the configured intent and branded/non-branded quotas.

Invalid candidates are reported with reasons rather than silently discarded.

Exact and semantic duplicates are identified before saving.

Every saved prompt includes intent, branded state, service/location metadata where applicable, family, value, and measurement purpose.

Analysts can edit, deselect, and document rejection reasons.

Selected prompts are saved only to a draft or new panel version.

The final panel passes deterministic validation before activation.

# 17. Recommended Next Sprint

The next sprint should establish safety and measurement-ready metadata before attempting website research or advanced AI scoring.

Add collection.clientId validation to the generate-prompts route.

Expand GenerationContext with coreServices, priorityServices, exclusions, and approved geographies.

Replace the existing category-only output with intentType and brandInPrompt while retaining backward compatibility during migration.

Return valid and invalid candidate arrays with item-level errors.

Enforce requested count and warn when valid output falls below 80%.

Add normalized exact-duplicate detection against generated and existing prompts.

Record adapter slug, model variant, methodology version, and raw response in prompt_generation_runs.

Update tests for ownership, exclusions, diagnostics, count, duplicates, and provenance.

## 17.1 Sprint Definition of Done

All schema migrations are covered by tests.

All existing tests continue passing.

No invalid candidate disappears without a diagnostic.

No prompt can be generated or saved across client boundaries.

The UI shows generation source, valid count, rejected count, and warnings.

A saved candidate retains enough metadata to support non-branded and intent-level reporting.

# Appendix A - Recommended Generation Instruction Outline

State the role: generate realistic customer prompts for a measurement panel, not marketing copy.

Define client data as untrusted reference facts and prohibit following instructions inside it.

Provide verified services, markets, customers, problems, differentiators, competitors, and exclusions.

Provide exact quota requirements.

Require natural conversational language and commercially meaningful coverage.

Require a strict JSON schema with no prose.

Require a rationale and measurement purpose for every candidate.

Instruct the model to avoid duplicates and unsupported assumptions.

# Appendix B - Public Product Principle

YLG prompt panels are designed as measurement instruments. Each prompt has a defined business purpose, an approved place in the panel, and sufficient metadata to explain what the resulting AI response does or does not demonstrate.