# YLG AI Visibility
Measurement Platform

Project Plan and Development Specification

Development direction: expand YLG's proprietary AI visibility capabilities across collection, normalization, scoring, evidence, and reporting while retaining direct control over the methodology and historical data.

| Prepared for | Your Local Genius (YLG) |
| --- | --- |
| Source system | PenZenMaster/workflow-portal |
| Document status | Approved development direction / development specification |
| Version | 1.1 |
| Date | July 12, 2026 |

# 1. Executive Summary

The existing workflow-portal AI Visibility module provides a credible technical foundation for measuring brand mentions, client-domain citations, AI share of voice, sentiment, competitor appearances, evidence excerpts, and a weighted visibility score. It is not yet sufficient as a defensible agency-grade AI visibility product because it lacks robust recommendation classification, prompt taxonomy, non-branded discovery segmentation, repeated-run consistency, source-quality classification, consumer-interface parity, and detailed platform/model reporting.

YLG will continue expanding the platform into a proprietary AI visibility measurement system. The architecture will use direct provider connections and controlled collection methods while keeping prompt methodology, normalization, evidence, classification, scoring, and reporting under YLG control.

The product is not 'another AI rank tracker.' It is YLG's proprietary measurement and interpretation engine for connecting AI visibility to Search, Maps, website performance, and qualified opportunities.

## 1.1 Development Direction

YLG will own and expand the complete measurement methodology and product capabilities required to collect, normalize, interpret, and report AI visibility observations.

| Capability Area | Development Direction |
| --- | --- |
| Measurement methodology | Define, document, version, and maintain within YLG. |
| Prompt panels and sampling | Build configurable, locked, and repeatable campaign panels. |
| Entity and competitor resolution | Maintain client, alias, domain, competitor, and exclusion dictionaries. |
| Collection | Expand direct provider adapters and controlled consumer-surface collection. |
| Normalization and raw evidence | Preserve a provider-neutral observation model and auditable evidence. |
| Classification and scoring | Develop recommendation, citation, sentiment, prominence, probability, and volatility measures. |
| Cross-channel reporting | Connect AI visibility with Search Console, GA4, GBP, local visibility, calls, and CRM outcomes. |

## 1.2 Project Outcomes

A transparent and versioned AI visibility methodology that YLG can explain to clients.

Repeatable baseline and 30/60/90-day reporting using fixed prompt panels.

Separate measurement of mentions, recommendations, citations, prominence, sentiment, and competitive share.

Clear distinction between API prompt visibility and consumer-product visibility.

Provider-neutral ingestion so YLG can replace vendors without losing historical continuity.

Cross-channel reporting that connects AI visibility with Google Search Console, GA4, GBP, local grid data, call tracking, and CRM outcomes.

# 2. Project Scope

## 2.1 In Scope

Prompt panel creation, classification, locking, and versioning.

Provider API and consumer-surface observation ingestion.

Raw response and citation preservation.

Client, competitor, alias, domain, and false-positive entity management.

Brand mention and recommendation classification.

Citation extraction and source-quality classification.

Repeated observations and answer-volatility calculations.

Metric calculation, methodology versioning, and trend snapshots.

Client-level, platform-level, service-level, location-level, and prompt-family reporting.

CSV/JSON imports and additional provider/collector adapters.

Audit evidence, exports, and methodology documentation.

## 2.2 Out of Scope

Guaranteeing rankings, recommendations, leads, revenue, or inclusion in any AI answer.

Uncontrolled or undocumented collection methods that cannot preserve repeatability, evidence, or compliance.

Claiming API responses are identical to consumer-facing ChatGPT, Gemini, Claude, or other products.

Client-specific hidden changes to scoring weights that damage cross-client comparability.

Replacing call tracking, CRM, Search Console, GA4, or local-grid tracking systems.

Building a standalone SaaS product during the initial agency implementation.

## 2.3 Product Principles

| Principle | Implementation Rule |
| --- | --- |
| Evidence before score | Every metric must be traceable to stored responses, citations, prompt metadata, and parser/classifier output. |
| Stable methodology | Scoring formulas and prompt panels are versioned; historical reports retain their original methodology version. |
| Provider neutrality | Collection sources are adapters. No provider or vendor owns the YLG data model. |
| Honest labeling | API prompt visibility and consumer-interface visibility are reported as different surfaces. |
| Repeatability | The system records multiple observations and reports probability and volatility rather than treating one answer as a rank. |
| Client relevance | Non-branded discovery, commercial intent, service, and geography receive priority over vanity totals. |

# 3. Current-State Assessment

| Capability | Current State | Required Action |
| --- | --- | --- |
| Brand mention rate | Implemented | Retain; split branded and non-branded. |
| Client-domain citation rate | Implemented where provider returns citations | Rename clearly and retain. |
| AI share of voice | Implemented; formula recently corrected | Add recommendation and first-choice share of voice. |
| Weighted visibility score | Implemented | Version formula and improve inputs before making it primary client KPI. |
| Sentiment | Implemented | Add human review queue and confidence thresholds. |
| Competitor tracking | Implemented through associated brands | Add competitor win/loss and prompt-family reporting. |
| Recommendation detection | Numbered-list rank heuristic only | Build response-level recommendation classifier. |
| Fuzzy matching | Label exists; actual logic is substring matching | Implement true fuzzy matching or relabel behavior. |
| Summary prominence | First-third heuristic | Replace with structural placement features. |
| Trusted third-party citations | Data field exists but always false | Build source-domain registry and classification. |
| Prompt intent taxonomy | Not explicit | Add immutable prompt metadata. |
| Repeated runs | Not implemented | Add replicate observations and volatility metrics. |
| Platform/model segmentation | Partially available | Expose in metrics, trends, filters, and exports. |
| Consumer UI visibility | Not implemented | Integrate vendor/manual observations and label separately. |

# 4. Target Architecture

The target system separates collection, normalization, evidence, classification, metrics, and reporting into stable layers. Direct provider APIs and controlled consumer-surface collectors feed a normalized observation model, while parsing, scoring, and reporting remain consistent across sources.

Collectors → Normalized Observations → Parsing and Classification → Versioned Metrics → Cross-Channel Reporting

## 4.1 Architectural Layers

| Layer | Responsibilities | Ownership |
| --- | --- | --- |
| Collection adapters | Execute prompts or import responses, citations, screenshots, model details, geo, locale, and timestamps. | YLG |
| Normalization | Convert every source into one stable observation contract. | YLG |
| Raw evidence store | Preserve response text, raw payload, citations, screenshots/links, errors, and collection metadata. | YLG |
| Entity resolution | Match clients, aliases, competitors, domains, exclusions, and geographic entities. | YLG |
| Classification | Determine mention type, recommendation status, placement, sentiment, and citation classes. | YLG |
| Metrics engine | Calculate rates, share of voice, probability, volatility, score, and trend deltas. | YLG |
| Reporting layer | Client dashboards, analyst detail, exports, methodology, and guarantee scorecards. | YLG |

## 4.2 Collection Source Types

| Source Type | Examples | Use |
| --- | --- | --- |
| Official provider APIs | Perplexity, OpenAI, Gemini, Anthropic | Repeatable provider-API observations with model and source metadata. |
| Consumer-surface collectors | ChatGPT search, Gemini, Perplexity, Google AI surfaces | Controlled observation of the experiences customers actually use. |
| Manual validation | Clean-session UI tests and screenshots | QA, disputed findings, and collector-validation samples. |
| File imports | CSV or JSON historical observations | Backfill, migration, and bulk ingestion. |
| Scheduled internal collectors | Provider-specific collection workers | Automated recurring observations with versioned collector behavior. |

# 5. Data Model Specification

## 5.1 Core Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| Client | Agency account and reporting boundary | id, name, timezone, status |
| Brand | Client or competitor entity | canonical_name, kind, primary_domain |
| Brand Alias | Accepted match variants and exclusions | alias_text, match_type, negative_match |
| Prompt | Stable query definition | text, family, intent, brand_in_prompt, service, location, funnel_stage, priority |
| Prompt Panel Version | Frozen campaign baseline | panel_id, version, effective_date, locked_at |
| Platform Surface | Provider and experience distinction | provider, product_surface, model, search_mode |
| Observation | One prompt execution result | prompt_id, platform_surface_id, replicate, geo, locale, timestamp, status |
| Raw Response | Evidence and provider payload | text, summary, raw_payload, latency, screenshot_ref |
| Mention | Resolved brand occurrence | brand_id, section, placement, match_type, confidence, excerpt |
| Recommendation | Response-level recommendation classification | brand_id, status, rank, confidence, evidence |
| Citation | Ordered evidence source | url, root_domain, position, owner_brand_id, source_class |
| Metric Snapshot | Versioned aggregate result | methodology_version, scope, date, numerator, denominator, value |

## 5.2 Normalized Observation Contract

Minimum required fields:

client_id, prompt_id, prompt_panel_version

provider, product_surface, model_variant, search_mode

collection_source, collected_at, geo, locale, replicate_number

response_text, raw_payload_reference, citation_list, screenshot_or_evidence_reference

status, latency_ms, error_code, collector_version

## 5.3 Prompt Metadata

| Field | Allowed/Example Values | Purpose |
| --- | --- | --- |
| intent_type | category_discovery, service_specific, geographic, comparison, trust, problem_solution, brand_validation | Segment performance by customer intent. |
| brand_in_prompt | true / false | Separates branded validation from independent discovery. |
| service | roof repair, foundation repair, personal injury | Supports revenue-service reporting. |
| location | city, metro, service area | Supports geographic reporting. |
| funnel_stage | discovery, consideration, decision | Measures visibility across the decision journey. |
| prompt_family | Canonical group identifier | Allows wording variants without losing trend continuity. |
| priority | 1-5 | Weights prompts by commercial importance. |
| commercial_value | low, medium, high or numeric | Supports optional business-weighted reporting. |

# 6. Measurement Specification

## 6.1 Primary Client Metrics

| Metric | Formula / Rule | Notes |
| --- | --- | --- |
| Overall Mention Rate | Responses mentioning or citing client ÷ valid responses | Retain for context; not sufficient alone. |
| Non-Branded Mention Rate | Non-branded responses mentioning client ÷ valid non-branded responses | Primary discovery metric. |
| Recommendation Rate | Responses classed listed_option or stronger ÷ valid responses | Report overall and non-branded. |
| First-Choice Rate | Responses where client is first_choice ÷ valid responses | More valuable than incidental mentions. |
| Client Domain Citation Rate | Responses citing client-owned domain ÷ valid responses | Provider/surface dependent. |
| Corroborating Source Rate | Responses citing trusted independent support for client ÷ valid responses | Uses source registry. |
| Mention Share of Voice | Client mention rows ÷ all tracked brand mention rows | Keep units consistent. |
| Recommendation Share of Voice | Client recommendations ÷ all tracked brand recommendations | Preferred competitive KPI. |
| Visibility Probability | Replicates with qualifying visibility ÷ total replicates | Replaces single-answer certainty. |
| Answer Volatility | Variation across replicates/time in mentions, recommendation, rank, and citations | Lower volatility indicates stability. |

## 6.2 Recommendation Classification

| Status | Definition | Suggested Score |
| --- | --- | --- |
| not_mentioned | Client absent | 0 |
| incidental_mention | Named without being presented as an option | 1 |
| listed_option | Included among providers or options | 2 |
| recommended | Explicitly suggested as suitable | 3 |
| strongly_recommended | Described as a leading or especially good choice | 4 |
| first_choice | Presented first, best fit, or primary recommendation | 5 |
| negative_or_excluded | Discouraged, disqualified, or materially negative | -2 |

## 6.3 Source Classification

| Source Class | Examples | Treatment |
| --- | --- | --- |
| client_owned | Client domain and controlled subdomains | Direct client citation. |
| competitor_owned | Tracked competitor domains | Competitive evidence, not client corroboration. |
| industry_authority | Licensing bodies, trade associations, standards organizations | High-value corroboration. |
| local_authority | Municipal, chamber, local institution, established local media | Strong local corroboration. |
| review_platform | BBB, Yelp, Angi, Google profiles | Reputation evidence; weight by platform. |
| publisher_editorial | News and specialist publications | Independent corroboration. |
| general_directory | Broad business directories | Lower-value corroboration. |
| unknown_or_low_trust | Unclassified, scraped, thin, or suspicious sources | No trust bonus pending review. |

## 6.4 Versioned Visibility Score

The existing M+S+R+C+T score should remain an internal transitional metric. The production score must be versioned and based on reliable classification inputs. Historical score values must retain the methodology version used when calculated.

| Component | Proposed Meaning | Default Weight |
| --- | --- | --- |
| M | Client mentioned | 1 |
| P | Prominence: first paragraph, heading, list, or high placement | 1-2 |
| R | Recommendation status | 0-5 |
| C | Client-domain citation | 2 |
| T | Trusted independent corroboration | 1-2 |
| S | Positive sentiment/trust statement | 1 |
| N | Negative or exclusion penalty | -2 to -4 |

Client-facing reports should continue to display the component metrics. The composite score is a summary, not a substitute for evidence.

# 7. Functional Requirements

| ID | Requirement | Acceptance Summary |
| --- | --- | --- |
| FR-01 | Prompt Taxonomy | Users can classify prompts by intent, branded state, service, location, funnel stage, family, priority, and commercial value. |
| FR-02 | Panel Versioning | Users can freeze a prompt panel; edits create a new version rather than silently changing the baseline. |
| FR-03 | Replicate Runs | Schedules can execute each prompt multiple times per platform and store replicate numbers. |
| FR-04 | Surface Identification | Every observation identifies provider, product surface, model, search mode, source, geo, and locale. |
| FR-05 | Recommendation Classification | The system stores response-level recommendation status, rank, confidence, and evidence. |
| FR-06 | Source Registry | Administrators can classify domains and apply reusable source-quality rules. |
| FR-07 | Entity Controls | Users can manage aliases, regex rules, exclusions, false positives, and competitor brands. |
| FR-08 | Metric Segmentation | Metrics can be filtered by branded state, platform, surface, model, service, location, intent, prompt family, and time. |
| FR-09 | Volatility | The system calculates replicate consistency and time-series volatility. |
| FR-10 | Evidence Review | Analysts can inspect the prompt, full response, excerpts, citations, and classification evidence. |
| FR-11 | Human Override | Authorized users can correct classifications without destroying the machine result; both are retained. |
| FR-12 | Methodology Versioning | Each calculated metric identifies its scoring/parser/methodology version. |
| FR-13 | External Ingestion | CSV/JSON imports can map third-party tracker observations into the normalized contract. |
| FR-14 | Reporting | Client reports show executive metrics, trends, prompt gains/losses, competitor comparison, and methodology notes. |
| FR-15 | Exports | Analyst and executive CSV/JSON exports include enough identifiers to reproduce calculations. |

# 8. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Auditability | Every displayed aggregate must be traceable to its observation IDs and methodology version. |
| Idempotency | Re-parsing or reclassification must not create duplicate mentions, citations, or snapshots. |
| Data retention | Raw responses and imported evidence must remain available for the contracted retention period. |
| Security | Provider credentials are encrypted or environment-managed; client data is tenant-scoped and role-protected. |
| Performance | Standard 90-day client dashboards should load without scanning all lifetime response rows synchronously. |
| Reliability | Jobs support retries, rate limits, partial runs, clear terminal states, and source-specific error reporting. |
| Portability | External observations can be exported and re-imported without losing source attribution. |
| Observability | Collection success, parse failures, classification confidence, costs, and provider changes are monitored. |
| Accessibility | Dashboards and exports use clear labels and do not rely only on color to communicate status. |

# 9. Delivery Plan

The delivery plan below establishes the recommended measurement standards and implementation sequence. These are the initial YLG methodology decisions and should be treated as the baseline unless testing demonstrates a need for revision.

## Phase 0 - Measurement Methodology Baseline

| Decision | YLG Recommendation |
| --- | --- |
| Primary reporting unit | One valid observation equals one prompt, on one product surface/model, from one defined location and locale, for one replicate. |
| Prompt panel size | Begin with 24 non-branded commercial prompts and 6 branded validation prompts per client. |
| Prompt categories | Use six categories: category discovery, service-specific, geographic, problem/solution, trust/recommendation, and comparison. |
| Platform priority | Initial core surfaces: ChatGPT search-enabled experience, Google AI search experience, Gemini, and Perplexity. Add others only after the core panel is stable. |
| Sampling frequency | Run the full panel monthly. Run a smaller sentinel panel of 8 high-priority prompts weekly for volatility and early-change detection. |
| Replicates | Use three replicates per non-branded prompt per monthly run; one replicate for branded validation unless a negative or inconsistent result requires confirmation. |
| Geography | Use the client primary market as the standard geo. Add secondary markets as separate scopes rather than mixing them into one score. |
| Baseline | Use the first complete, quality-checked collection cycle as Day 0. Do not combine partial test data with the baseline. |

Methodology v1.0 exit criterion: the same panel, surfaces, geo, sampling frequency, and replicate rules can be repeated without analyst interpretation.

## Phase 1 - Defensible Core Metrics

| Metric | Recommended Definition | Initial Success Threshold |
| --- | --- | --- |
| Non-Branded Mention Rate | Non-branded observations in which the client is named or its owned domain is cited divided by valid non-branded observations. | Report change in percentage points; 5-point improvement is meaningful when sample size is at least 50. |
| Non-Branded Recommendation Rate | Non-branded observations classified as listed_option, recommended, strongly_recommended, or first_choice divided by valid non-branded observations. | 3-point improvement or at least 3 new qualifying recommendations from a zero baseline. |
| First-Choice Rate | Observations where the client is the first or explicitly best-fit recommendation divided by valid observations. | Report as an absolute rate; do not require it for every 90-day pass. |
| Client Domain Citation Rate | Observations citing a client-owned domain divided by valid observations on citation-capable surfaces. | At least one new citation plus positive rate movement from baseline. |
| Corroborating Source Rate | Observations citing an independent authoritative or local source that supports the client divided by valid observations. | Track initially; establish threshold after 3 months of benchmark data. |
| Recommendation Share of Voice | Client qualifying recommendations divided by all qualifying recommendations for tracked brands. | Positive share movement and at least one competitor win in a priority prompt family. |

Use overall Mention Rate only as a supporting diagnostic. The primary discovery KPI is Non-Branded Mention Rate.

Show numerator, denominator, sample size, and collection surface beside every percentage.

Do not make the composite visibility score the sole guarantee metric.

Phase 1 exit criterion: every client-facing metric can be recomputed from stored observations and explained in one sentence.

## Phase 2 - Classification, Repeatability, and Volatility

| Item | YLG Recommendation |
| --- | --- |
| Recommendation classifier | Use deterministic rules first, followed by an LLM classifier for ambiguous prose. Store both outputs, confidence, and evidence. |
| Human review threshold | Queue results when classifier confidence is below 0.80, when negative sentiment is detected, or when first_choice status affects a guarantee decision. |
| Entity matching | Use exact aliases, regex aliases, normalized punctuation/spacing, and token-similarity matching. Maintain explicit false-positive exclusions. |
| Prominence | Record first paragraph, heading, bullet/list, table, conclusion, and relative position percentile. Retire the first-third summary heuristic. |
| Visibility Probability | Replicates with a qualifying mention or recommendation divided by total valid replicates. |
| Volatility | Report the percentage of prompt/platform combinations that change mention or recommendation status between replicates or collection periods. |
| Stability label | Stable: ≥80% agreement; Variable: 50-79%; Unstable: <50% agreement across replicates. |

Phase 2 exit criterion: YLG reports probability and stability, not a fictional single-position AI ranking.

## Phase 3 - Source and Citation Intelligence

| Source Class | Recommended Treatment |
| --- | --- |
| Client-owned | Counts toward Client Domain Citation Rate. |
| Industry authority | Receives the highest independent corroboration weight. |
| Local authority or established local media | Receives strong local corroboration weight. |
| Review platform | Reported separately as reputation evidence; not equal to editorial authority. |
| Publisher/editorial | Counts as independent corroboration after domain review. |
| General directory | Low-weight corroboration; useful primarily for entity consistency. |
| Competitor-owned | Recorded for competitive analysis but never credited to the client. |
| Unknown/low trust | No positive weight until reviewed and classified. |

Seed the source registry from observed citations, then review new domains monthly.

Store both root domain and exact cited URL so page-level evidence remains available.

Track citation position and whether the source directly supports the client, merely supports the topic, or contradicts the client.

Phase 3 exit criterion: every citation used in a score has a visible source class and rationale.

## Phase 4 - Client Reporting and 90-Day Momentum Standard

| Reporting Area | Recommended Standard |
| --- | --- |
| Executive KPIs | Non-Branded Mention Rate, Non-Branded Recommendation Rate, Client Domain Citation Rate, Recommendation Share of Voice, and Visibility Probability. |
| Supporting diagnostics | First-Choice Rate, Corroborating Source Rate, sentiment, volatility, prompt-family coverage, and new/lost prompts. |
| Segment views | Platform/surface, service, location, prompt family, intent, branded status, and competitor. |
| Evidence | Show the prompt, response excerpt, recommendation classification, citations, date, surface, model, geo, and replicate. |
| 90-day AI pass rule | At least two of five primary AI measures improve, including either Non-Branded Recommendation Rate or Recommendation Share of Voice. |
| Minimum sample | At least 50 valid non-branded observations in both baseline and current comparison periods. |
| No-pass safeguards | No major tracking outage, prompt-panel change, market-scope change, or unresolved classification dispute. |

Report changes in percentage points, not exaggerated percentage growth from tiny baselines.

List the strongest new prompt wins, lost prompt visibility, and competitors gaining ground.

Disclose collection sources and distinguish API observations from consumer-surface observations.

Phase 4 exit criterion: a client can see what changed, where it changed, how often it occurred, and the evidence behind the conclusion.

## Phase 5 - Collection Capability Expansion

| Capability | Recommended Implementation |
| --- | --- |
| Provider adapter contract | Standardize prompt, geo, locale, model, search mode, citations, raw payload, latency, and collector version. |
| Consumer-surface collectors | Implement isolated provider-specific workers so a product change does not affect the normalized data or other collectors. |
| Collector health | Track success rate, timeout rate, citation availability, response length anomalies, model changes, and cost per observation. |
| Change detection | Alert when a provider changes response schema, model name, citation structure, authentication, or search behavior. |
| Validation sample | Manually validate at least five observations per core surface each month against the consumer experience. |
| Data retention | Retain raw response evidence and collection metadata long enough to reclassify historical observations under new parser versions. |
| Expansion rule | Add a platform when it has material customer usage, supports relevant local discovery, and can produce repeatable evidence. |

Phase 5 exit criterion: new collectors can be added or repaired without changing the client metric definitions or historical reporting structure.

# 10. Prioritized Development Backlog

| Priority | Backlog Item | Value | Effort |
| --- | --- | --- | --- |
| P0 | Prompt taxonomy and branded/non-branded field | High | Medium |
| P0 | Prompt panel versioning and locking | High | Medium |
| P0 | Recommendation classifier and evidence | High | Medium |
| P0 | Source-domain registry | High | Medium |
| P0 | Methodology/scoring version persistence | High | Low-Medium |
| P1 | Replicate observations | High | Medium |
| P1 | Visibility probability and volatility | High | Medium |
| P1 | Platform surface/model segmentation | High | Medium |
| P1 | Human review and override workflow | Medium-High | Medium |
| P1 | True fuzzy/entity matching or corrected labels | Medium | Low-Medium |
| P2 | CSV/JSON external observation ingestion | High | Medium |
| P2 | Recommendation share of voice | Medium-High | Low |
| P2 | New/lost prompt reporting | Medium | Low-Medium |
| P2 | Competitor win/loss matrix | Medium | Medium |
| P2 | Manual consumer UI evidence workflow | Medium | Low |
| P3 | Additional provider and consumer-surface adapters | Variable | Variable |
| P3 | Selective browser collector | Variable | High |

# 11. Acceptance Criteria for Agency-Grade Release

A prompt panel used for baseline reporting cannot be changed without creating a new version.

Every observation records provider, product surface, model, collection source, date, location, locale, and replicate.

The system separately reports branded and non-branded mention and recommendation rates.

Recommendation status is supported by evidence and confidence, with human override capability.

Client-domain and third-party citations are classified and auditable.

At least two repeated observations per prompt can be scheduled and reported.

Platform and model results can be viewed separately and as a clearly labeled aggregate.

The system reports sample size alongside every rate or score.

Historical scores remain tied to the methodology version used to calculate them.

Third-party data can be imported into the normalized observation model.

Client reports disclose whether data came from APIs, consumer interfaces, vendors, or manual testing.

No report labels provider API visibility as consumer-product visibility without evidence of parity.

# 12. Risks and Controls

| Risk | Impact | Control |
| --- | --- | --- |
| Provider/API changes | Collection failures or incomparable results | Adapter contracts, versioning, health monitoring, and replaceable sources. |
| Consumer/API mismatch | Misleading client claims | Separate platform surface labels and manual/vendor validation. |
| Prompt drift | Baseline becomes invalid | Lock prompt panels and create explicit versions. |
| Small sample sizes | False confidence | Show denominators; require replicates and minimum sample thresholds. |
| Classifier errors | Incorrect recommendation or sentiment metrics | Confidence thresholds, evidence, review queue, and overrides. |
| Source misclassification | Unreliable trust scores | Admin registry, provenance, review workflow, and conservative defaults. |
| Vanity metric optimization | Client score rises without business value | Prioritize non-branded, commercial, service, location, and opportunity metrics. |
| Engineering sprawl | Agency becomes a software maintenance shop | Hybrid strategy and strict build-vs-buy gates. |
| Collector dependency | Historical loss or forced methodology changes | Normalized ingestion, direct evidence retention, and collector independence. |

# 13. Test Strategy

| Test Type | Minimum Coverage |
| --- | --- |
| Unit tests | Metric formulas, alias matching, recommendation classification, source classification, panel versioning, volatility. |
| Parser fixtures | Numbered lists, bullets, tables, prose recommendations, negative statements, duplicate aliases, citations, malformed URLs. |
| Integration tests | Prompt run → response → parse → classify → snapshot → dashboard. |
| Migration tests | Existing prompt, mention, citation, and snapshot data remains valid after schema changes. |
| Golden dataset | Human-labeled response set used to evaluate mention, recommendation, sentiment, and source classification accuracy. |
| Regression tests | Known prior defects: cross-client mention leakage, cumulative snapshot double counting, SoV unit mismatch. |
| External import tests | Deduplication, field mapping, provenance, invalid rows, re-import behavior. |
| Report QA | Displayed numerator, denominator, scope, period, methodology version, and evidence agree with underlying rows. |

# 14. Client Reporting Specification

## 14.1 Executive View

Non-branded mention rate and change

Non-branded recommendation rate and change

Client-domain citation rate

Recommendation share of voice

Visibility probability and volatility

Top prompt gains and losses

Top competitor gains and losses

Platform/surface disclosure and sample size

## 14.2 Analyst View

Prompt, prompt family, intent, service, location, and branded status

Provider, product surface, model, search mode, collector, and replicate

Full response and evidence excerpts

Mention, recommendation, sentiment, and citation classifications

Source classes and domains

Machine result, human override, confidence, and methodology version

## 14.3 Required Disclosure

AI visibility measurements are samples of responses produced by defined platforms, models, prompts, locations, and collection methods. They are not universal rankings and may vary across users, sessions, models, and time.

# 15. Project Success Measures

| Success Area | Target |
| --- | --- |
| Methodology clarity | Agency staff can explain every client-facing metric and reproduce it from stored evidence. |
| Data portability | A collector can be replaced without changing the YLG reporting model. |
| Metric defensibility | Reports separate branded/non-branded, API/consumer surface, and mention/recommendation/citation outcomes. |
| Operational scalability | A standard client panel can run, parse, classify, and report with limited manual intervention. |
| Quality | Golden-dataset accuracy reaches an agreed threshold before automated classifications drive client guarantees. |
| Commercial relevance | AI metrics appear beside Search, Maps, website, and qualified-opportunity indicators rather than in isolation. |

# 16. Recommended Next Sprint

The next sprint should avoid adding another provider. It should make the existing measurements defensible.

Add prompt metadata: intent_type, brand_in_prompt, service, location, funnel_stage, prompt_family, priority.

Create prompt_panel and prompt_panel_version tables with lock/version behavior.

Add response_recommendations with status, rank, confidence, evidence, classifier_version, and optional human override.

Create source_domain_registry and classify citations during parsing.

Add methodology_version to metric snapshots and exports.

Add non-branded mention and recommendation endpoints plus tests.

Create a small human-labeled golden response dataset covering prose, numbered lists, bullets, tables, negative mentions, and citations.

Update client-facing terminology: Client Domain Citation Rate, Non-Branded Mention Rate, and Recommendation Rate.

## 16.1 Sprint Definition of Done

Database migrations include rollback or safe-forward strategy.

All new metric formulas have unit tests with zero-denominator cases.

Existing regression tests continue passing.

A historical client can be reprocessed without duplicating rows.

Dashboard shows sample size and methodology version.

Documentation explains what the metric does and does not claim.

# Appendix A - Proposed Public Metric Names

| Internal/Current Name | Recommended Client-Facing Name |
| --- | --- |
| Mention Rate | Overall Mention Rate |
| New metric | Non-Branded Mention Rate |
| Recommendation classifier | Recommendation Rate |
| Rank 1 recommendations | First-Choice Rate |
| Citation Frequency | Client Domain Citation Rate |
| Trusted third-party score | Corroborating Source Rate |
| AI SoV | AI Mention Share of Voice |
| New metric | AI Recommendation Share of Voice |
| Average Visibility Score | YLG AI Visibility Score (methodology version disclosed) |
| Replicate consistency | Visibility Probability |
| Variance | Answer Volatility |

# Appendix B - 90-Day AI Momentum Rule

AI visibility shows measurable momentum when at least two of the following improve against the locked baseline using the same panel, surfaces, sampling method, and minimum sample size:

Non-branded mention rate

Non-branded recommendation rate

Client-domain citation rate

Recommendation share of voice

Visibility probability

Branded validation prompts alone cannot satisfy the guarantee. Every result must disclose sample size and collection source.